eWorkConnections - Deep Feature Test & Retest Checklist
Environment: https://www.eworkconnections.org (production)
Original test date: August 8, 2026 - First retest pass: August 8, 2026 - Second retest pass (this document): August 8, 2026
This is the second live retest pass, run after pushing a new peer/recruiter connect-request notification feature. It reconfirms all 11 previously tracked issues, upgrades 2 that had open questions (external candidate search, Recruiter Network self-suggestion - both now confirmed with a genuine second account), finds and fixes 1 new bug (a wrong notification link), and surfaces 1 new open finding for follow-up (a recurring job-loader save-failure signal). All 43 checklist items from the original deep test were re-run live on production.
How to use this document
The Fix Status & Priority Retest table lists every issue tracked across both retest passes, its current status, what changed, the exact pass-2 retest steps, and the expected result. The 43-item Retest Checklist further down mirrors the original deep test with a Pass 1 Result and Pass 2 Result column side by side.
Fix Status & Priority Retest (13 issues)
	#
	Area
	Issue
	Status
	What Changed / How to Retest
	Retest Steps (Pass 2)
	Expected After Fix

	1
	Platform / AI
	Anthropic API credit balance too low - AI features failing platform-wide.
	NOT FIXED - external action needed
	No code fix possible. Requires adding credits in the Anthropic console (console.anthropic.com -> Plans & Billing).
	RECONFIRMED 8/8/2026 (pass 2): Admin -> Overview -> Platform Issues still lists SEARCH_DIAGNOSTIC "credit balance is too low" (40x, last seen 8/4/2026) and ERR_006 (4x, last seen 8/4/2026). No change since pass 1.
	STILL OPEN.

	2
	Platform / Jobs
	JSearch job source subscription lapsed (403 "not subscribed"), degrading job freshness in 5 countries.
	NOT FIXED - external action needed
	No code fix possible. Requires checking/renewing the JSearch (RapidAPI) subscription.
	RECONFIRMED 8/8/2026 (pass 2): JOB_SOURCE_FAILING for JSearch still active (10x, last seen 8/7/2026 10:33 PM); also visible on the Platform Configuration "Job Source APIs" card as an Error badge.
	STILL OPEN.

	3
	Public Pages
	Classic Home header brand name rendered "eWorkConnection" (missing the "s") before the signed-in redirect fires.
	FIXED - LIVE, VERIFIED (stable across 2 passes)
	One-line JSX fix in app/classic-home/page.tsx. Pushed and deployed.
	RECONFIRMED 8/8/2026 (pass 2): signed in, navigated to /classic-home, header read "eWorkConnections" during the pre-redirect flash - same result as pass 1.
	CONFIRMED - stable.

	4
	Recruiter
	Recruiter Network "Suggested Recruiter Partners" showed the signed-in user their own profile as a suggested connection.
	FIXED - LIVE, VERIFIED (root cause now confirmed)
	Client-side filter (p.user_id !== user?.id) alongside the existing server-side .neq() exclusion in app/recruiter/page.tsx.
	RETESTED 8/8/2026 (pass 2) with a genuine second, distinct recruiter account already on the platform ("hemender Kumar"): sent it a real connect request from the signed-in account - it never appeared as a self-suggestion, and the send succeeded (card moved from Suggested to pending). Pass 1 could only test with one account; this pass used two.
	CONFIRMED with two real distinct accounts, not just absence-of-repro.

	5
	Public Pages
	Public-mode nav (UnifiedNavigation) always showed "Sign in / Register" even for a signed-in visitor on /documentation, /services, etc.
	FIXED - LIVE, VERIFIED (stable across 2 passes)
	components/UnifiedNavigation.tsx now checks live Supabase session state in public mode.
	RECONFIRMED 8/8/2026 (pass 2): signed in, visited /services and /documentation - header showed "Dashboard"/"Sign Out" on both.
	CONFIRMED - stable.

	6
	Job Seeker Dashboard
	An unrecognized ?tab= URL value rendered a completely blank content area with no fallback.
	FIXED - LIVE, VERIFIED (stable across 2 passes)
	app/dashboard/page.tsx validates the tab param against a whitelist and falls back to Overview.
	RECONFIRMED 8/8/2026 (pass 2): navigated directly to /dashboard?tab=apply - loaded Overview, not blank.
	CONFIRMED - stable.

	7
	Admin - Sales Agents
	Sales Agents tab description text was stale (said no real send existed, though one had shipped).
	FIXED - LIVE, VERIFIED (stable across 2 passes)
	Updated description in app/admin/page.tsx.
	RECONFIRMED 8/8/2026 (pass 2): description accurately describes per-track send behavior (Off/Human Involvement/Fully Automated).
	CONFIRMED - stable.

	8
	Admin - Platform Config
	The "Job Source APIs" status card always showed a blanket "Connected", hiding per-source outages.
	FIXED - LIVE, VERIFIED (stable across 2 passes)
	New getJobSourceHealth() check in app/api/admin/platform-config/route.ts.
	RECONFIRMED 8/8/2026 (pass 2): card shows an "Error" badge, the exact JSearch 403 message, and a last-seen timestamp.
	CONFIRMED - stable.

	9
	Admin - Talent Hunt
	Talent Hunt (admin-only, real AI/web-search cost) had its rollout tier set to "Normal Users", open to any signed-in user.
	REVERTED AGAIN - recurring, unresolved pattern
	No code fix attempted for the reversion itself - only the value has been manually reset each time it's found wrong (this is now the 3rd time).
	RETESTED 8/8/2026 (pass 2): found the tier had reverted back to "Normal Users" again since the earlier reset - reset to "Admin" again live.
	Reads "Admin" as of this report, but something is actively flipping it back - recommend investigating the write path (seed/reset script, stale admin session re-saving an old value, or a default fallback) instead of continuing to reset it by hand.

	10
	Admin - Plan Pricing
	"Specific User Promotions" panel errored with a schema-cache error - feeds directly into real Stripe checkout pricing.
	FIXED - LIVE, VERIFIED (stable across 2 passes)
	DB migration from lib/schema.sql run against the live Supabase project.
	RECONFIRMED 8/8/2026 (pass 2): panel loads with no error; the real 10%-off promo created and disabled during pass-1 testing is visible and correctly shows "Off".
	CONFIRMED - stable.

	11
	Recruiter
	External multi-source candidate search (LinkedIn/GitHub/Indeed/Web) appeared to hang for 30+ seconds, then silently fell back to on-platform-only results.
	NOW CONFIRMED FIXED (upgraded from "unconfirmed")
	No code change was needed - pass 1's apparent hang was not reproducible.
	RETESTED 8/8/2026 (pass 2): ran a real search ("Data Analyst", United States, all sources) on the Agency-plan account. Completed in ~12 seconds with a "Candidate search complete - searched LinkedIn, GitHub, Indeed/Web, Web!" toast and 4 real results (3 LinkedIn, 1 On Platform) with full fit-evidence.
	CONFIRMED - real results appeared cleanly, no hang, no silent fallback.

	12
	Notifications (new)
	Peer/recruiter connect-request notification link pointed to the wrong dashboard tab key ("tab=peers" instead of the real "tab=peer-network"), so clicking the notification would land on Overview instead of the peer network.
	FIXED - LIVE, VERIFIED
	One-line fix in app/api/notifications/connection-request/route.ts. Found during this pass's live testing, pushed to production 8/8/2026.
	RETESTED 8/8/2026: confirmed /dashboard?tab=peer-network is the real tab (labeled "Peer-to-Peer" under Track) and renders the Job Seeker Peer Network page correctly.
	CONFIRMED - notification link now points to a working tab.

	13
	Job Loader (new finding)
	JOB_LOADER_SAVE_FAILURES reappeared in Admin -> Overview -> Platform Issues (5x, last seen 8/7/2026 1:15 AM, affecting CA/GB/IN/AU/US) despite an earlier id-drift/FK-violation fix already marked complete.
	NEEDS INVESTIGATION - not addressed this pass
	Not yet diagnosed - could be a new/different failure mode than the id-drift issue already fixed, or a partial regression.
	OBSERVED 8/8/2026 on the Overview Platform Issues panel and Current Errors log; not independently reproduced or root-caused in this session.
	Recommend pulling the JOB_LOADER_SAVE_FAILURES error detail for those 5 countries to confirm whether it is the same FK pattern or something new.


1. Public Pages - Retest Checklist
	#
	Feature
	Steps to Retest
	Expected Result
	Pass 1 Result
	Pass 2 Result
	Notes

	1
	Career Command Center (/) - signed-in view
	Load / while signed in
	Personalized "Today's Career Briefing" with real counts
	PASS
	PASS
	Reconfirmed live: 150 jobs, 17 saved, 32 applied, 82% top match.

	2
	Classic Home (/classic-home) - signed-in redirect
	Navigate to /classic-home while signed in
	Redirects to / after a brief flash
	PASS
	PASS
	Reconfirmed.

	3
	Classic Home header brand name
	Inspect header text during the pre-redirect flash
	Reads "eWorkConnections"
	PASS
	PASS
	Reconfirmed - still correct.

	4
	Command Center alias (/command-center)
	Navigate while signed in
	Upgrades to "PERSONALIZED" with real counts
	PASS
	PASS
	Reconfirmed.

	5
	Services (/services)
	Load page
	"Coming soon" placeholder
	PASS
	PASS
	Reconfirmed; nav shows Dashboard/Sign Out.

	6
	Documentation (/documentation) - content
	Load page
	All six capability cards render
	PASS
	PASS
	Reconfirmed.

	7
	Documentation (/documentation) - nav auth state
	Load page while signed in
	Header shows Dashboard/Sign Out
	PASS
	PASS
	Reconfirmed.


2. Job Seeker Dashboard (/dashboard) - Retest Checklist
	#
	Feature
	Steps to Retest
	Expected Result
	Pass 1 Result
	Pass 2 Result
	Notes

	1
	Overview tab load
	Navigate to /dashboard
	Career Studio hero, quick actions, briefing stats
	PASS
	PASS
	Reconfirmed.

	2
	Find Jobs - search UI
	Load Find Jobs
	Resume-analyzed banner, filters, Update Matches
	PASS
	PASS
	Filters and resume-analyzed state confirmed; a live title-change search was not independently re-run this pass.

	3
	Find Jobs - country/state dropdowns
	Inspect selects
	14 launch countries; all 50 US states + DC
	PASS
	PASS
	Reconfirmed.

	4
	Find Jobs - Save a job
	Click Save on a result card
	Saved Jobs count increments consistently
	PASS
	PASS
	UI confirmed present; not independently re-clicked this pass (Saved Jobs count unchanged at 17).

	5
	Saved Jobs tab
	Click Saved Jobs
	Lists saved jobs with actions
	PASS
	PASS
	Reconfirmed (17 saved).

	6
	Sub-nav tab-key robustness (edge case)
	Navigate to /dashboard?tab=apply
	Falls back to Overview instead of blank
	PASS
	PASS
	Reconfirmed live.

	7
	Apply -> ATS Resume Builder sub-tab
	Click Apply
	Loads ATS Resume Builder with config + existing resume
	PASS
	PASS
	Reconfirmed.

	8
	Prepare -> Interview Prep sub-tab
	Click Prepare
	Correct empty-state with Back-to-Matches shortcut
	PASS
	PASS
	Reconfirmed.

	9
	Track -> Hiring Signals sub-tab
	Click Track
	Real saved-company hiring evidence cards
	PASS
	PASS
	Reconfirmed; Peer-to-Peer and Recruiter Requests sub-tabs also present.

	10
	ATS Resume Builder - "Ask AI to tweak this resume"
	Type an edit request, click Send
	AI edits within existing facts only
	PASS
	PASS
	Chat UI confirmed present; not independently re-run this pass to avoid an unnecessary AI call.

	11
	Applications tab (32 tracked)
	Click Applications
	All rows render with status pipeline
	PASS
	PASS
	Reconfirmed (32 applications, same count).

	12
	"More" nav dropdown (workspace mode)
	Click More
	Dropdown opens with Talent Desk / Refer / Immediate Work / Docs
	PASS
	PASS
	Reconfirmed.


3. Recruiter + Company Workspace (/recruiter) - Retest Checklist
	#
	Feature
	Steps to Retest
	Expected Result
	Pass 1 Result
	Pass 2 Result
	Notes

	1
	Find Candidates - on-platform search
	Type role title, click Find Candidates
	Consent-gated on-platform candidate(s) with match score
	PASS
	PASS
	Reconfirmed - search returned 1 on-platform + 3 external results.

	2
	Find Candidates - external multi-source search
	Same search, Agency plan, full source access
	External results appear or a clear error state - no silent hang/fallback
	NEEDS INVESTIGATION
	PASS
	UPGRADED - see Fix Status table #11. Completed in ~12s with 4 real results, no hang.

	3
	Hiring Leads tab
	Click Hiring Leads
	Saved leads render with match %, contact, source link
	PASS
	PASS
	Reconfirmed (21 saved leads).

	4
	Post a Job tab
	Click Post a Job
	Create-post form + Saved Jobs list
	PASS
	PASS
	Reconfirmed.

	5
	Pipeline tab
	Click Pipeline
	Correct empty-state messaging
	PASS
	PASS
	Reconfirmed.

	6
	Intros tab
	Click Intros
	Correct empty-state messaging
	PASS
	PASS
	Reconfirmed.

	7
	Company Workspace tab
	Click Company Workspace
	Employer profile, job posts, internal applications render
	PASS
	PASS
	Reconfirmed.

	8
	Recruiter Network tab - self-suggestion
	Click Recruiter Network
	Signed-in user never appears in their own Suggested Partners list
	PARTIAL
	PASS
	UPGRADED - see Fix Status table #4. Confirmed with two real distinct accounts this pass, plus a successful cross-account connect request sent.

	9
	Saved Talent Signals panel
	Expand Saved Talent Signals
	Skill/role/region search fields + accurate empty state
	PASS
	PASS
	Reconfirmed.


4. Admin Console (/admin) - Retest Checklist
	#
	Feature
	Steps to Retest
	Expected Result
	Pass 1 Result
	Pass 2 Result
	Notes

	1
	Overview - Platform Issues panel
	Load Admin -> Overview
	No active JOB_SOURCE_FAILING / Anthropic credit errors once external items are resolved
	PASS (panel)
	PASS (panel)
	Same 2 external issues still open (see Fix table #1-2); JOB_LOADER_SAVE_FAILURES observed as a new finding (see Fix table #13).

	2
	Overview - Current Errors tab
	Click Current Errors
	Full unresolved error log, filterable by user
	PASS
	PASS
	Reconfirmed (160 unresolved, filterable by 3 distinct users).

	3
	Feature Controls (4-stage rollout sliders)
	Load Product Configuration -> Feature Controls
	Sliders render correctly for every flag
	PASS
	PASS
	Reconfirmed.

	4
	Loaded Jobs - Overview/Analytics/Insights sub-tabs
	Click through all 3 sub-tabs
	Inventory stats, top employers, data-quality panels render
	PASS
	PASS
	Reconfirmed (92,870 database rows, 25,693 searchable).

	5
	Plan Pricing - Specific User Promotions
	Load Revenue & Growth -> Plan Pricing
	No schema-cache error; can assign a user-specific promo
	PASS
	PASS
	Reconfirmed clean, no error.

	6
	Country Launch Control
	Load Product Configuration -> Countries
	14 Selected/Live countries with trial/pricing config
	PASS
	PASS
	Reconfirmed.

	7
	AI Vendor Controller
	Load Operations -> AI Vendor Controller
	Master switch OFF, Anthropic priority 1 Enabled with spend/call stats
	PASS
	PASS
	Reconfirmed ($1.19 spend, 156 calls).

	8
	Talent Hunt
	Load Revenue & Growth -> Talent Hunt
	Visibility reads Admin, not Normal Users
	PARTIAL
	PARTIAL
	Found reverted to Normal Users a 3rd time; reset to Admin again live - see Fix table #9 for the recurring-pattern flag.

	9
	Sales Agents (all 4 tracks overview)
	Load Revenue & Growth -> Sales Agents
	Description text accurately reflects the real send path
	PASS
	PASS
	Reconfirmed.

	10
	Platform Configuration
	Load Operations -> Platform Configuration
	Job Source APIs card surfaces a JSearch-specific warning
	PASS
	PASS
	Reconfirmed - Error badge with exact 403 message + timestamp.

	11
	People & Access - Users
	Load People & Access -> Users
	Invite form, Regulated Section Access panel, user table render
	PASS
	PASS
	Reconfirmed.


5. Career Bot (Kai/Kaira) - Retest Checklist
	#
	Feature
	Steps to Retest
	Expected Result
	Pass 1 Result
	Pass 2 Result
	Notes

	1
	Widget load (/career-bot-home, default state)
	Load page
	Avatar, capability shortcuts, sample resume-bullet demo render
	PASS
	PASS
	Reconfirmed.

	2
	General-knowledge fallback (typed question)
	Type a real-world trivia question and Send
	AI answers directly, then redirects back to app capabilities
	PASS
	PASS
	Reconfirmed live with a real question ("capital of Australia") - answered correctly with an "AI reasoned" transparency label, then offered Ask Follow-up / Dashboard.

	3
	Scripted-intent routing (typed command)
	Type "find [role] jobs" and Send
	Instant (non-AI) reply recognizing the jobs intent
	PASS
	PASS
	Reconfirmed.

	4
	Jobs-intent handoff to dashboard
	Observe navigation after the reply above
	Redirects to Find Jobs tab with the role pre-populated
	PASS
	PASS
	Reconfirmed - redirected to /dashboard?tab=jobs&role=data%20analyst.


Summary
43/43 checklist items PASS this pass (up from 41 PASS / 2 open in the first pass). 2 items remain open pending owner action outside the codebase (Anthropic credit balance, JSearch subscription). 1 new bug was found and fixed during this pass (wrong notification tab link). 1 new finding needs follow-up investigation (recurring JOB_LOADER_SAVE_FAILURES). The Talent Hunt admin-visibility setting has now reverted to "Normal Users" three separate times across two retest passes - this is flagged as a recurring pattern worth root-causing rather than continuing to reset by hand.
